

Town of Brookfield

100 Pocono Road, Brookfield, CT 06804

Ph: 203-775-7323 purchasing@brookfieldct.gov

**Engineering Services for Streetscape VII**

**T-24-14 - Addendum #1**

Issue Date: May 3rd, 2024

Proposal Due Date: 11:00AM May 16th, 2024 (unchanged)

1. **Permits**

The only permit required is an electrical permit for a new electric meter that will need to be placed on one of the existing utility poles to power the sidewalk lights.

The town is responsible for acquiring DOT permits.

1. **Construction**

Construction for this project is to be combined with Streetscape Phase 5, if possible, beginning in Spring 2025 and is anticipated to last 4 months.

There will be no requirement for a construction trailer.

1. **Barrier**

Suggestions should be submitted for a barrier between the road and the trail, starting opposite Laurel Hill Road (@ 731 Federal Rd), heading North to opposite the Pocket Park (approx. 761 Federal Rd).

1. **Streetlights**

Bidders should base pricing on Steinburg light poles and lamps OR EQUIVALENT.

Streetlights on State Route 202 must have safety breakaway bases.

1. **Wetlands**

The town will be responsible for a wetland permit, if required.

1. **Bus Shelter**

Design should include a bus shelter at Federal Road/Laurel Hill Road on the West side, at or near the existing bus stop.

1. **Milled & Overlaid**

Not to be included.

1. **Trail Parking Plans**

The town will provide CAD drawings for the trail parking development at 731 Federal Rd, including details of the EV charging points.

1. **Parking on Federal Rd**

There is no minimum requirement for on-road parking spaces on Federal Rd.

1. **Construction Cost Budget**

The construction costs are capped at $1.4 million, including all contingencies.

1. **Construction Inspection Services**

Assume part-time construction inspection and materials testing services, at 3 days per week.

1. **Easements**

No easements are required for this project.

1. **Public Information Meeting**

The public information meeting has already been held and therefore is not required.

1. **Submissions**

Use the submissions indicated in the RFP – 30 60 90.

End of Addendum #1

Julian Capadose, Purchasing Manager

[purchasing@brookfieldct.gov](mailto:purchasing@brookfieldct.gov)

203-775-7323